PLAN FOR MANAGEMENT OF WORKERS’ ACCOMMODATION DURING THE CONSTRUCTION OF 500 kV OVERHEAD LINES AND MODERNIZATION/ EXPANSION OF THE 500KV SUBSTATION

Contents

1.	OBJECTIVES AND SCOPE	1

2.	REFERENCES	3

3.	APPLICABLE REFERENCE STANDARDS	3

4.	DEFINITIONS	3

5.	WORKERS’ CAMP PRE-CONSTRUCTION CONSIDERATIONS AND LEASING OF LAND OR PROPERTY FOR A WORKERS’ ACCOMMODATION	4

6.	ROLES AND RESPONSIBILITIES	5

7.	WELFARE FACILITIES AT WORKERS’ ACCOMMODATION	6

8.	WORKERS’ RIGHTS	10

9.	GRIEVANCE PROCEDURE	11

10.	MANAGEMENT OF COMMUNITY RELATIONS	11

11.	WORKERS CAMP MANAGEMENT	11

12.	WASTE MANAGEMENT	12

13.	PROHIBITED ACTS.	12

14.	MONITORING, AUDIT AND REPORTING	13

15	TRAINING 	15

16	DOCUMENTATION	17

17	REVISION	17

APPENDICES	17

- OBJECTIVES AND SCOPE

#### 1.1 Introduction

This Plan establishes the requirements for the accommodation of construction workers as part of the implementation of the ) the construction of two new 500kV overhead transmission lines (OHTL) between substation Shu-Zhambyl (300km) and Zhambyl-Shymkent (175km); (ii) the expansion and modernization of the existing 500kV Shu and Zhambyl substations; and (ii) the modernization of the 500 kV Shymkent substation, together defined as the Project (hereinafter – the Project).  It seeks to ensure adequate housing accommodation and suitable living environment for workers in compliance with the national and international standards.

The siting requirements of the camp facilities will be approved and monitored by KEGOC to ensure the selection of those sites will consider impacts on the environment and local communities.

- ABM, EIS, and their subcontractors, the sub-contractors of subcontractors, and other parties involved in the construction activities of the Project are not allowed to be accommodated in villagers’ houses. Spare houses in rural villages must not be considered for workers’ housing.

- Workers’ camp must avoid siting near local communities as far as possible. Fencing must be installed where it is adjacent to properties of local communities and their members.

- In case ABM and EIS, their subcontractors, or the sub-contractors of subcontractors will lease private land to establish the camp facility, the leasing contract needs to set out a very clear terms on land hand-back and comply with ADB Safeguard Requirement 1 on Environment and Safeguard Requirement 2 on Involuntary Resettlement.

1.2  Details of the Projects’ schedule are as follows;

[KEGOC to please add]

#### 1.2 Scope

This Procedure applies to all contractors, subcontractors, operators, and suppliers responsible for providing accommodation for workers engaged in the construction of the Project.

It covers:

- temporary camps (rotational villages);

- permanent or temporary staff accommodation facilities;

- rented accommodation (hotels, rented apartment)

- any other premises provided by the employer for workers’ accommodation.

This Plan applies to existing and future accommodations during the construction of the Project. KEGOC will responsible for ensuring contractors’ and subcontractors’ compliance with workers’ accommodation management plan.

The list of accommodation (Table 1) provided to workers needs to be updated and reviewed by KEGOC.

Table 1. List of accommodation sites

| No. | Accommodation Name | Location | No. of workers | No. of rooms | Provider | Camp manager contact details |
| --- | --- | --- | --- | --- | --- | --- |

- REFERENCES

The Workers’s Accommodation Management Plan will be applied systematically in conjuction with the following related management plans.

- The project’s IESE and resulting mitigation measures

- The project’s environmental and social management plans, including:

- Labor Management Plan

- Workers’ Grievance Redress Mechanism

- Waste Management Plan

- Fire Safety Management Plan

- Community Health and Safety Plan

- Workers Code of Conduct

- APPLICABLE REFERENCE STANDARDS

The Workers’ Accommodation Management Plan has been developed in accordance with:

- ADB Safeguard Policy Statement (SPS), 2009

- ADB Social Protection Strategy, 2001

- IFC/EBRD Guidance Note on Workers’ Accommodation: Processes and Standards;

- National sanitary and construction regulations;

- International standards in the field of occupational health and safety, human rights, and social responsibility.

  - Minimum project compliance with national and international standards

- Occupational health and safety management measures will be implemented in the accommodation of workers.

- Workers’ accommodations will be located away from settlements, schools, and sacred locations.

- Gender-segregated accommodation and Water, Sanitation, and Hygiene (WASH) facilities will be provided for both women and men.

- Availability of clean drinking water in line with national/local requirements and WHO standards.

- Suitable waste management, including any hazardous wastes as set out in a separate Waste Management Plan to be established by the project. Any waste management conducted by third parties, must be conducted by contractors that are reputable and legitimate enterprises licensed by the relevant regulatory agencies in line with international standards.

- The project will establish and implement a workers’ Grievance Mechanism to record and act on grievances related to accommodation conditions.

- Ensure adequate and decent housing accommodation and a suitable living environment for workers.

- DEFINITIONS

- Residential camp: a designated area accommodating temporary or permanent housing units, service buildings, sanitary facilities, and any other infrastructure related to workers’ residence.

- Workers’ accommodation: refers to any type or existing or future housing or the employees or workers of any positions by their employers during the construction phase of the Project.

- Worker Accommodation Management Plan: a document describing the accommodation infrastructure, compliance with applicable standards, and mechanisms for managing and monitoring living conditions.

- EPC Contractor: a legal entity that has entered into a contract for construction works.

- Third-party accommodation provider: Means the individual or company renting out the accommodation used by workers.

- Sub-contractor: An individual or company that enters into a subcontract (directly or indirectly) with the EPC or another contractor or sub-contractor to perform a specific task or provide services for the Project.

- WORKERS’ CAMP PRE-CONSTRUCTION CONSIDERATIONS AND LEASING OF LAND OR PROPERTY FOR A WORKERS’ ACCOMMODATION

The potential impacts have been evaluated by KEGOC/ EPC at design stage of workers’ accommodation by using the Worker Accommodation Building Design Checklist (Appendix 1).

- Keep a sufficient buffer from any existing local residences and community, particularly to avoid impacts on local women.

- If the Project (including through EPC and/or subcontractor) rents the accommodation or land for building the accommodation from surrounding communities, the following requirements must be complied with:

The process of leasing land or renting the accommodations shall be done based on willing lessee– willing lessor principle and civil agreement’s terms,

Comply with relevant national and local laws and regulations regarding to the purpose of land use.

Inform and get alignment with the lessor the following terms prior to finalization of the leasing agreement with the Project:

    - Leasing period;

    - How the Projects will use the lease (i.e. for employees to stay overnight/during lunch break, and/or for material storage);

    - Declaration of the need of modification (if any) and the dismantling of modification in/attached with the accommodation before return the property to the lessor;

    - Compensation for any loss or damage;

    - Lease payment mode and schedule; and

    - Reasonable rental payment.

- The leasing agreement shall be made by authorized people (i.e. the right owner of the leased property such as accommodation/land, facilities attached with the accommodation) and the dedicated employee of the Project.

- The Project shall comply with obligations of a lessee in accordance with national and local laws and regulations, which includes:

    - Pay the lease/ rent as agreed with the lessor;

    - Take care, preserve and repair usual damages of the rented property;

    - Do not sublet the property to any other person without the consent of the lessor;

    - Return the rented property on the agreed date. If there is no agreement on the time for returning the property, the Projects must return the property immediately after the purpose of the lease has been achieved; and

    - Compensate for damages caused by the Projects.

The Project shall return the rented property in a manner that ensures the most original state and use of the property including cleaning, removal of waste and debris, consumer products, structures. Regarding the restoration from modifications stated in leasing agreement to the original state and use of the property, the Project shall have an alignment with leaser in form of written documents about whether the restoration is needed or not, and follow accordingly to the agreement.

- ROLES AND RESPONSIBILITIES

- Contractors – develop and implement accommodation plans; ensure compliance with this Plan.

- Project Owner (KEGOC) – oversee compliance, conduct audits, and approve accommodation plans.

- Occupational Health and Safety and Social Policy Specialist – provide guidance, monitor living conditions, and manage grievances.

- HR and camp manager – handle daily operations and be responsible for overseeing all staff working within the accommodation; provide induction to new residents.

- WELFARE FACILITIES AT WORKERS’ ACCOMMODATION

#### 7.1 Room dormitories facilities characteristics

- Rooms or dormitories should be single sex occupancy.

- Accommodation will be supplied with electricity.

- Accommodation will be separated based on nationality and /or religious backgrounds to take into account cultural biases.

- Capacity (number of residents).

- Evacuation plan and fire safety measures.

- A separate bed will be provided to each worker. Minimum space between the beds should be one meter or 0.7 meters (= 0.7 * 0.7 = 0.49 m2) in the case of double deck bunks.

- Each bed will have clean bedding and a pillow.

- Where shared accommodation is necessary, ideally rooms should only accommodate 2-5 people, single and double rooms are preferred. Minimum living space – at least 4 m² per person/

- “Hot-bedding” will not be allowed and use of double deck bunks will only be allowed if space and storage requirements are respected.

- Each worker will be provided with a closet for the storage of clothes and personal materials.

- A suitable daily cleaning schedule should be implemented and recorded for all buildings to ensure that all areas remain clean, tidy and clear of rubbish or other waste. This cleaning should be scheduled so it does not interfere with persons sleeping on routine shift patterns and to minimize contact between cleaning staff and workers.

- All doors and windows will be lockable and insect-proof.

#### 7.2 Water Sanitary and Toilet Facilities

- Sanitary and toilet facilities will be constructed of materials that are easy to clean and designed to ensure privacy.

- Sanitary and toilet facilities will be cleaned daily as a minimum, preferably twice a day (after workers leave for work and after workers return to the accommodation and use the facilities).

- Sanitary and toilet facilities will be designed to provide workers with adequate privacy including ceiling, floor, partitions and lockable doors.

- Sanitary facilities will include toilets and/ or urinals, washbasins, and showers.

- Immediate administrative remedial actions will be taken once identification of any seepage and leakage of any sanitary facility.

- Toilets (at least one per ten persons per gender), washbasins, showers.

- Hot and cold water supply will be provided at all times.

- Sanitary facilities must never be shared between male and female residents, except in family accommodation.

- Provision of personal hygiene items, soap, and hand dryers.

- Proper sewage system and waste management arrangements.

- The use of sanitary facilities will be free of charge.

#### 7.3 Food and kitchen facilities

- Canteen or kitchen meeting sanitary requirements.

- Provision of balanced meals.

- Refrigerators, sinks, stoves, and ventilation hoods.

- Safe disposal of food waste. Food waste will be adequately disposed of in sealed containers and removed from the kitchen frequently to avoid accumulation, odor and pests.

- Adequate laundry facilities with detergent, washing machines, and drying areas will be provided to allow workers to wash both work and non-work clothes.

- Canteens will be equipped with adequate furniture (e.g., tables and chairs), utensils (e.g., drinking cups, plates, fork and spoons) and waste bins.

- Free food and potable water will be provided.

- Canteens will be cleaned after the completion of each meal.

- Adequate facilities and supplies for cleaning, disinfecting and storage of cooking utensils and equipment will be provided.

- All surfaces surrounding food preparation and cooking areas will be built using durable, non-absorbent, easily cleanable, and non-toxic materials.

- Surfaces for food preparation will be durable, easily cleanable and made of non-toxic materials.

#### 7.4 Medical support

- On-site medical room or contractual arrangement with a nearby clinic.

- First-aid kits at both the site and camp adequate to the number of residents will be available in the accommodation area

- Isolation rooms for infectious cases

- Emergency medical evacuation will be provided to each worker free of charge if required.

- Certified first-aiders and ambulance will be available at site. A 24/7 first-aid service/ facility shall be available.

- No prescription medicines will be kept in first aid boxes.

- An adequate number of staff/ workers will be trained to provide first-aid.

- Well-equipped first-aid kits will be stocked and placed at easily accessible locations such as in the kitchen, common living areas.

- Guidance on the detrimental effects of the abuse of alcohol, drugs and other potentially harmful substances will be provided to all residents for awareness. The consumption of alcohol will be prohibited at the worksite.

- Information regarding risks and concerns relating to communicable diseases and other health risk-related activities will be provided to all residents.

- The use of medical facilities will be free-of-charge.

#### 7.5 Accommodation security

- Illuminated territory with security presence.

- Access control (entry pass system); Security arrangements do not resemble restrictions or confinement

- Safety briefings on fire protection and emergency procedures.

- No armed security, except where required by law;

- Security staff must receive clear instructions, adequate training, and tool-box talk to comprehend their duties & responsibilities and understand the importance of respecting the rights of workers and the communities.  Particular attention will be given to ensure that engagement will not harass, intimidate or discriminate against workers.

7.5.1 Visitor, entrance, and exit policy

Visitors are allowed to the accommodation if the visitor is escorted by a resident and the visitor has logged in the registration book of the accommodation. Visitors shall not be permitted to stay overnight unless this overnight stay is agreed by the Camp Manager and there is a separate sleeping area just for the visitor with the same conditions as the living conditions.

7.5.2 Alcohol policy

Prohibition on consumption of alcohol in the accommodation during off-work hours will be difficult to apply consider the context of local lifestyle. Consumption of alcohol shall be limited as much as possible. When there is an event involving alcohol consumption by a group of residents, this must be subject to approval of the Camp Manager.

The following activities shall be prohibited:

- Incite, persuade and/or force other person to consume alcoholic beverage;

- Consume alcoholic beverages during working hours and/or break time of less than 12 hours between working shifts or days;

- Consume alcoholic beverages if the person is under 18 years of age;

- Mix, prepare alcoholic beverages with raw materials, additives and food processing aids not permitted/unqualified for use in food;

- Operate vehicles and/or heavy equipment under the influence of alcohol; and

- Engage in excessive drinking.

Consumption of alcoholic beverages must be stopped immediately if there is any risk of violence, harassment, complaint between residents and/or with surrounding communities.

7.5.3 Prohibited Drugs Policy

The accommodation shall comply with relevant national and local laws on drug prevention. The following are forbidden:

- Cultivating narcotic-bearing plants;

- Illegally producing, storing, transporting, preserving, buying, selling, distributing, illegal drugs;

- Using, organizing the use of illegal drugs; and

- Inciting, coercing, inducing, and/or supporting the use of illegal drugs.

#### 7.6 Other facilities

- Common rooms, televisions, and internet access (where feasible)

- Outdoor spaces for sports and recreation

- Library or educational materials

- Internet access and mobile phone access made available

- Designated smoking areas will be provided

#### 7.7 Heating, Air conditioning and Ventilation

- Accommodation to be kept at appropriate climatic conditions to provide workers with a comfortable and healthy environment to rest and spend their time;

- In the winter/cold season, maintain temperature at a level of around 20 degrees Celsius, notwithstanding the need for adequate ventilation, with provision of adequate heating.

- Make provision for means to cool the accommodation in the hotter/summer months. This can be by fans where temperatures rise above 25 degrees Celsius, but for more extreme heat should by air conditioning units.

- Ventilation must be in line with national/local requirements, in accordance with the room function (e.g. kitchen, bathroom, office, dormitory, etc.), in order to maintain satisfactory and safe indoor air quality.

#### 7.8 Lighting

- Natural and artificial lighting will be provided and maintained in the accommodation.

- Adequate lightening arrangement will be ensured for proper illumination.

- Emergency lighting will be provided.

#### 7.9 Drainage

- Design of the accommodation will allow for adequate drainage to avoid accumulation of stagnant water.

#### 7.10 Fire and electrical safety

- Design of the accommodation will identify and implement fire and electrical safety requirements e.g. with regards to number and size of staircases and emergency exits, restrictions on the use of certain building materials, required use of fire-resistant materials in certain areas (e.g. cooking areas), and electrical fixtures and fittings;

- Full details will be part of a specific Fire Safety Management Plan that the Project will prepare, either as standalone or part of an Emergency Preparedness Plan, that includes the worker facilities. This will be in line with national/local regulations and make provision for training of fire wardens, periodic testing, provision and monitoring of adequate fire safety equipment (e.g. fire extinguishers, fire alarms), and periodic drills.

#### 7.11 Pest control

- To avoid pest entering/thriving, seal cracks, gaps, and holes in walls, windows, and utility lines. Ensure doors and windows close properly.

- Pest extermination, vector control and disinfection must be carried out throughout the living facilities in compliance with local requirements and/or good practice.

- Good sanitation, monitoring, and non-chemical controls (e.g. vacuuming, steam cleaning, heat treatments) must be prioritized before resorting to synthetic pesticides (including insecticides). Any use of pesticides must be targeted, low-risk, follow manufacturer instructions and be used only when necessary or to compliance with local requirements and/or good practice. Reference can be made to;

- Pest (e.g. cockroaches, bed bugs, etc.) and vector (e.g. mosquitos, rodents, etc.) monitoring should be performed on a regular basis and documented.

- Means should be available for staff to communicate any signs or direct sightings of pests to appropriate authorities, that allow for documented follow up and resolution.

- WORKERS’ RIGHTS

- As described in Workers Code of Conduct

- Restriction of workers’ freedom of movement to and from the site will be limited and duly justified.

- Workers will be provided with 24/7 access to the camp site. Any restrictions based on security reasons will be balanced by the necessity to respect workers’ freedom of movement.

- Where possible, an adequate transport system to surrounding communities will be provided.

- Freedom of association will expressly be respected.

- Workers’ gender and religious, cultural, and social backgrounds will be respected. In particular, workers will be provided with the possibility of celebrating religious holidays and observances.

- Workers will be made aware of their rights and obligations and are provided with a copy of the internal workers’ camp rules, procedures, and sanction mechanisms in a language or through a media that they understand.

- Camp regulations, including those relating to the allocation of rooms, will be nondiscriminatory.

- Where possible, visitor and 3rd party access will be allowed.

- A fair and non-discriminatory disciplinary procedure will be implemented including on the right of workers to defend themselves.

- GRIEVANCE PROCEDURE

Any grievance filed by workers’ camp residents on their living conditions, management arrangement, rules and regulations and relationship with other residents will be addressed through the Workers’ Grievance Redress Mechanism (GRM – to be provided as a separate document). The GRM procedures will be posted in various areas of the workers’ accommodation. Grievance Boxes will be deployed in the accommodation building in an area where grievances can be submitted anonymously.

GRM procedure awareness training will be provided to all local and foreign workers. The GRM procedure and related documents will be made available to them in the language they can understand.

- MANAGEMENT OF COMMUNITY RELATIONS

The management of community impacts are addressed in Community Health and Safety Plan and the Waste Management Plan for camp facilities and operation that may stress the local existing housing infrastructure, including

- Addressing broader impacts that the influx of workers, often male, could have on local communities with different cultural, religious and national backgrounds

- Measures to eliminate the risk of transmission of communicable diseases between workers and the community members including those arising from prostitution.

- Measures to mitigate the adverse impacts of construction on the safety of local households and villages.

- Addressing security and environmental and social risks to local communities.

The EPC will designate community liaison officers (CLOs) to manage its relations with local communities including those that are residing close to Project’s accommodation sites.

- Noise management

- Limit using vehicles for movement after 9 PM to prevent causing noise, dust, disrupting the neighboring communities.

- The worker accommodation residents shall not use loud music speakers.

- Repair, modification and/or construction of the worker accommodation shall be performed during day time i.e. 7 A.M to 4 P.M to reduce the impact to the neighboring communities.

- [Add noise limits from IESE/ESMP once finalized].

- WORKERS CAMP MANAGEMENT

The worker accommodation will be managed in compliance with the national and international guidelines, standards and legal requirements. There will be a sufficient number of staff in charge of cleaning, cooking, general maintenance and waste management to align with the number of camp users and the working hours and other HR compliances requirement mentioned in the Labor Management Plan will be followed to ensure contractor/ subcontractors working hours following the labor laws.

The job offer will specify request for documents such as the personal identity documents, criminal records, medical certificate and certificate of professional or academic qualifications. Nonetheless, the requirement to submit the health check-up certificates serves as a basis to evaluate whether the employees are fit for the nature of high hazards associated with the construction project. However, recognizing that some semi-skilled and unskilled workers might have difficulty in approaching health care centers and/or obtaining the health certificates, the Project will not make it compulsory for the workers in all the villages of the Project impact areas to submit the health certificates. Instead, the EPC and or subcontractor will facilitate the medical screening process before being given the job offer. This will be also clarified in all the job offers targeting workers from impact area villages and their surrounds.

In case the candidate accepts the offer, a written contract must be prepared and shared with the candidate before his mobilization to the site. The contract contains the following information:

- Job title and description:

- Date of employment

- Working welfare

- Working hours: 8 hours with a tea break after 4 hours of working as per Kazakhstan Labor Law.

- Salary and allowances: overtime work will be paid according to Kazakhstan Labor Law

- Probation Period

- Leave entitlement (Maternal Leave, Sick Leave, Vacation)

- Rest day

- Termination, resignation and handover procedure

- Other general condition of employment

- Worker Code of Conduct which must be signed as part of the Contract.

Inspections will be conducted as per schedule. All workers staying at the workers’

- WASTE MANAGEMENT

Wastewater treatment and effluent discharge as well as solid waste treatment and disposal must comply with national/local requirements and World Bank discharge standards, whichever is the more stringent, and be adequately designed to prevent contamination of any water body, to ensure hygiene and to avoid the spread of infections and diseases, the proliferation of mosquitoes, flies, rodents, and other pest vectors. The project will provide a Waste Management Plan which will elaborate on the details and to which the workers accommodation will need to comply. Of note this will include:

- Waste management must not cause any significant impacts on camp residents, the biophysical environment or surrounding communities;

- Waste management will follow IFC/EBRD guidelines and Good International Industry Practices (GIIP)

- Specific containers must be provided for different waste types, to allow for segregation of waste types, including organic materials. Containers should be clearly labelled/colour coded and emptied on a regular basis (intervals to be determined based on the seasonal temperature, volumes generated, and nature of the waste stream).

- Adequate numbers of waste containers must be provided, within no more than 30 m of each shelter. Waste containers will be of a suitable material to provide leak proof, non-absorbent, rust and corrosion-resistant, to allow for the long-life of the containers and to avoid access by pests where necessary.

- Contractor(s) will be responsible for the collection of garbage and domestic waste at the workers’ accommodation facility, and its appropriate disposal. Any waste management conducted by third parties, must be conducted by dedicated or existing municipal facilities or contractors that are reputable and legitimate enterprises licensed by the relevant regulatory agencies in line with international standards.

- PROHIBITED ACTS

The following actions are strictly prohibited within the workers’ accommodation area and surrounding premises:

| Prohibited Activity | Rationale / Explanation |
| --- | --- |
| Gambling or betting in any form | Creates conflict and disrupts social harmony. |
| Possession or use of weapons, explosives, or dangerous items | Strictly prohibited under national law and project safety regulations. |
| Violence, threats, or fighting | Zero tolerance for physical or verbal abuse. |
| Sexual abuse, exploitation and harassment or gender-based violence (GBV) | Immediate disciplinary and legal action; zero-tolerance policy. |
| Discrimination based on race, religion, nationality, or gender | Violates applicable national laws and internationally recognized core labor standards |
| Unauthorized entry or visitors | All visitors must have prior approval and sign in/out at security checkpoints. |
| Vandalism or theft | Offenders will be held financially and legally accountable. |
| Smoking in non-designated areas | Fire hazard and violation of workers’ accommodation safety rules. |
| Tampering with electrical or fire safety systems | Serious safety violation subject to immediate disciplinary action. |

- MONITORING, AUDIT AND REPORTING

#### 14.1 Monitoring

Monitoring shall cover all critical aspects of workers accommodation management, including:

| Monitoring Aspect | Parameters / | Responsible Party |
| --- | --- | --- |
| Accommodation Conditions | Room size, ventilation, lighting, occupancy, cleanliness |  |
| Water Supply & Sanitation | Availability, potability, sewage, toilet-to-worker ratio |  |
| Waste Management | Waste segregation, collection frequency, disposal method |  |
| Fire Safety | Fire extinguishers, escape routes, signage, drills |  |
| Health & Hygiene | Kitchen cleanliness, pest control, medical support |  |
| Worker Welfare | Grievance handling, recreation facilities, privacy | . |
| Environmental Management | Drainage, noise, dust, effluent disposal |  |
| Security | Access control, fencing, security presence |  |
| Compliance Records | Valid permits, inspection certificates, logs | . |

14.1.1 Monitoring and audit types and frequency

| Type of Inspection | Description | Responsible Person/Entity | Frequency |
| --- | --- | --- | --- |
| Daily Housekeeping Inspection - Appendix 2 | Routine visual checks on cleanliness, utilities, and waste collection | Camp Manager | Daily |
| Weekly - Appendix 3 | Detailed inspection of sanitation, safety, and welfare facilities | EPC E&S team | Weekly |
| Quarterly internal audit using audit form as per Appendix 3 | Comprehensive audit | KEGOC | Quarterly |
| Emergency or Ad-hoc Inspection/ Audit | Conducted in response to complaints, accidents, or grievances | KEGOC | As needed |

14.1.2 Methodology

Monitoring and audit shall be carried out through the following methods:

- Visual Observations – Routine site walkthroughs and photographic documentation of workers’ accommodation conditions.

- Interviews and Consultations – Discussions with workers, supervisors, and welfare staff to gather feedback on living conditions.

- Document Reviews – Verification of maintenance logs, cleaning records, pest control reports, and occupancy registers.

- Sampling and Testing – Periodic testing of potable water quality, indoor air quality, and wastewater discharge where applicable.

- Scoring and Rating System – Use of a standardized inspection checklist with compliance ratings

- Corrective Action Tracking – Recording of deficiencies, responsible person, corrective timeline, and verification of completion.

  - Reporting

14.2.1	Internal Reporting

- Daily Logbook maintained by the Camp Manager, recording housekeeping activities, maintenance issues, and incidents, as per Appendix 2.

- Weekly Summary Report compiled by the Camp Manager, highlighting inspection findings, maintenance updates, and grievances received. Weekly summary Report as per Appendix 3

- Quarterly Compliance Report prepared by KEGOC by using form as per Appendix 3, including:

  - Inspection results and photographs.

  - Corrective actions and status updates.

  - Worker welfare performance and grievances.

  - Summary of audits or regulatory visits.

14.2.2 External Reporting

- Reporting to Local Authorities

- Reporting to ADB - KEGOC will report to ADB the implementation of this management plan as part of the semi-annual safeguards and social monitoring report (SSMR). Content and template will be dependent on ADB requirements.

- TRAINING

KEGOC is committed to providing appropriate training to all Project personnel and that EPC and subcontractors are also providing the same level of training to their own workers so that these people have the skills and knowledge necessary to fulfil their obligations.

The training related to Workers’ Accommodation Management Plan will be given to workers as part of induction training by Camp Manager. Refresher training will be provided periodically and as required. The training subject will cover relevant aspects of this Plan.

| No. | Training Title / Topic | Objective / Key Content | Target Participants | Trainer / Responsible Person | Frequency | Training Records / Verification |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Workers’ accommodation Induction Training | Orientation on workers’ accommodation rules, welfare facilities, hygiene, safety, SEAH/ GBV prevention, and grievance redress mechanism. | All new workers (contractor, subcontractor, security, maintenance). | E&S specialist | Upon arrival (before occupancy) | Attendance list, photos, signed induction form. |
| 2 | Personal Hygiene & Sanitation Awareness | Promote good hygiene, waste segregation, disease prevention, and cleanliness of living spaces. | All residents and housekeeping staff. | E&S specialist/ Camp manager | Quarterly | Training record sheet, posters, visual aids. |
| 3 | Occupational Health & Safety (OHS) Awareness | Basic safety practices in accommodation and work areas, accident prevention, PPE use, and reporting procedures. | All workers and supervisors. | Safety Officer / ESHS Manager | x | Attendance sheet, quiz, OHS briefing log. |
| 4 | Fire Safety and Emergency Response | Use of fire extinguishers, alarm response, evacuation routes, assembly points, and communication protocols. | All residents | Safety Officer | x | Drill report, attendance sheet, BOMBA coordination record. |
| 6 | Gender-Based Violence (GBV) & Harassment Prevention | Zero tolerance for GBV, worker rights, reporting and referral mechanisms, respect and equality. | All workers, supervisors, and security personnel. | Welfare Officer / ESHS Manager / NGO Partner | Every 6 months | Attendance list, awareness posters, GBV pledge forms. |
| 7 | Grievance Handling and Conflict Resolution | How to receive, record, and resolve grievances confidentially and effectively. | Camp Manger. | KEGOC E&S | Annually | Grievance log review, training records. |

- DOCUMENTATION

- Approved Worker Accommodation Plan;

- Inspection and audit reports;

- Grievance log and records of corrective actions;

- Information sheets, instructions, and training materials.

- REVISION

The Worker Camp Management Plan will be reviewed annually, and whenever there is a significant change in project or site conditions, such as the number of workers at camps, or when it is determined that any mitigation measure may be insufficient to achieve its purpose.

### APPENDICES

#### Appendix 1- Worker Accommodation Building Design Checklist

| SR. NO. | DESCRIPTION | STATUS |  | REMARKS |
| --- | --- | --- | --- | --- |
|  |  | YES | NO |  |
|  | Is the location of operation and accommodation facilities designed to avoid flooding or other natural hazards? |  |  |  |
|  | Are gender aspects considered in designing the accommodation facilities, finalization of their location and their operation? |  |  |  |
|  | Are the accommodation facilities located within reasonable distance from the worksite/ operations building? |  |  |  |
|  | Is the location of the operation and accommodation facilities design considered to be at a sufficient distance from local community to avoid impact on local women? |  |  |  |
|  | Has a designated and suitable muster/ assembly point incorporated in the design of operation and accommodation facilities? |  |  |  |
|  | Are the operations and accommodation facilities built using adequate materials? |  |  |  |
|  | Depending on climate, are the operations and accommodation facilities provided with adequate heating, ventilation, air-conditioning and lighting systems including emergency lighting? |  |  |  |
|  | Are the canteen, cooking and laundry facilities provided sufficient? |  |  |  |
|  | Is the ceiling height high enough? |  |  |  |
|  | Is satisfactory firefighting, fire alarm & detection and smoke detection system installed? |  |  |  |
|  | Are the doors and windows of operation and accommodation facilities lockable and provided with mosquito screens? |  |  |  |
|  | Are there adequate number of toilets and urinals for males and females? |  |  |  |
|  | Are adequate numbers of hand-wash basins and showers/ bathroom facilities provided for males and females? |  |  |  |
|  | Are washrooms/ toilets and kitchens provided with sufficient exhaust system? |  |  |  |
|  | Is septic tank located at a distance from the accommodation facilities, properly fenced and not in the prevailing wind direction? |  |  |  |
|  | Is enough provisions kept in design for protection from reptiles, rodents, snakes, etc.? |  |  |  |
|  | Are the explosion-proofed electrical accessories installed in those areas where there are flammable or hazardous materials? |  |  |  |
|  | Are enough first aid stations and medical facilities provision provided in the operations and accommodation facilities? |  |  |  |
|  | Are access and egress to buildings considered for disabled operators/ personnel? |  |  |  |
|  | Are the operations and accommodation facilities climate-controlled taking the winter and summer temperature into account? |  |  |  |
|  | Have dedicated and adequately equipped places for religious observance been provided? |  |  |  |
| VERIFIED BY: |  |  |  |  |
| APPROVED BY: KEGOC |  |  |  |  |

#### Appendix 2- Workers Accommodation Daily Housekeeping Inspection Checklist

Contractor: ______________________	Location (Accommodation Site): ____________________

1. HOUSEKEEPING & GENERAL CONDITION

| No | Inspection Item | Yes | No | N/A | Remarks / Corrective Action |
| --- | --- | --- | --- | --- | --- |
| 1 | Accommodation area is clean and well maintained | ☐ | ☐ | ☐ |  |
| 2 | Waste bins available and regularly emptied | ☐ | ☐ | ☐ |  |
| 3 | No accumulation of waste or combustible materials | ☐ | ☐ | ☐ |  |
| 4 | Walkways and access routes are clear | ☐ | ☐ | ☐ |  |

2. ELECTRICAL & FIRE SAFETY

| No | Inspection Item | Yes | No | N/A | Remarks / Corrective Action |
| --- | --- | --- | --- | --- | --- |
| 1 | Electrical wiring and plugs in good condition | ☐ | ☐ | ☐ |  |
| 2 | No use of damaged or unauthorized electrical appliances | ☐ | ☐ | ☐ |  |
| 3 | Fire extinguishers available and within validity period | ☐ | ☐ | ☐ |  |
| 4 | Emergency exits and routes are unobstructed | ☐ | ☐ | ☐ |  |
| 5 | Smoking only at designated areas | ☐ | ☐ | ☐ |  |

3. HYGIENE & SANITATION

| No | Inspection Item | Yes | No | N/A | Remarks / Corrective Action |
| --- | --- | --- | --- | --- | --- |
| 1 | Toilets and bathrooms clean and functional | ☐ | ☐ | ☐ |  |
| 2 | Adequate water supply available | ☐ | ☐ | ☐ |  |
| 3 | Proper drainage system (no stagnant water) | ☐ | ☐ | ☐ |  |
| 4 | Pest control measures in place | ☐ | ☐ | ☐ |  |

4. LIVING CONDITION & WELFARE

| No | Inspection Item | Yes | No | N/A | Remarks / Corrective Action |
| --- | --- | --- | --- | --- | --- |
| 1 | Beds, mattresses, and linens clean and in good condition | ☐ | ☐ | ☐ |  |
| 2 | Sufficient ventilation and lighting | ☐ | ☐ | ☐ |  |
| 3 | Safe drinking water available | ☐ | ☐ | ☐ |  |
| 4 | First aid kit available and complete | ☐ | ☐ | ☐ |  |
| 5 | Adequate emergency contact information displayed | ☐ | ☐ | ☐ |  |

Remarks:

Verified By : ___________________________

Date: ___________________________

#### Appendix 3- Workers’ Accommodation Audit Checklist

| NO. | DESCRIPTION | STATUS |  |  | REMARKS/ CORRECTIVE ACTION |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| 1 | Is transport provided to the worksite both safe and free? |  |  |  |  |
| 2 | Are the accommodation facilities kept in good repair and clean and free from rubbish and other refuse? |  |  |  |  |
| 3 | Are cleaning records being maintained appropriately? |  |  |  |  |
| 4 | Are the worker accommodation drainage lines appropriate and have no leakage? |  |  |  |  |
| 5 | Do workers have easy access to a supply of clean/ potable water in adequate quantities? |  |  |  |  |
| 6 | Does the quality of the water comply with national/local requirements and WHO standards? |  |  |  |  |
| 7 | Are wastewater, sewage, food and any other waste materials adequately discharged in compliance with local standards and WBG EHS General Guidelines without causing any significant impacts on camp residents, the environment or surrounding communities? |  |  |  |  |
| 8 | Are pest extermination, vector control and disinfection undertaken throughout the living facilities? |  |  |  |  |
| 9 | Are the rooms/dormitories kept in good condition? Natural/ Mechanical ventilation arrangement is provided? i.e., windows or exhaust fan etc. |  |  |  |  |
| 10 | Are residents provided with enough space? |  |  |  |  |
| 11 | Is suitable furniture such as bed, table, chair, mirror, bedside light provided for every worker? |  |  |  |  |
| 12 | Is the practice of “hot-bedding” prohibited? |  |  |  |  |
| 13 | Is there a minimum space of 1 meter between beds? |  |  |  |  |
| 14 | When double deck bunks are in use, is there enough clear space between the lower and upper bunk of the bed? |  |  |  |  |
| 15 | Are adequate facilities provided for the storage of personal belongings? |  |  |  |  |
| 16 | Have adequate security arrangements been provided? i.e., gate/ fence/ security watchmen etc. |  |  |  |  |
| 17 | Is the adequate, separate and safe accommodation provided to the single women(s) and the workers with families? i.e., women and children |  |  |  |  |
| 18 | Are sanitary and toilet facilities cleaned frequently and kept in good working condition? |  |  |  |  |
| 19 | Are toilets, showers/bathrooms and other sanitary facilities designed to provide workers with adequate privacy including ceiling to floor partitions and lockable doors? |  |  |  |  |
| 20 | Are shower facilities provided with the privacy arrangement and ensured an adequate supply of cold and hot running water? |  |  |  |  |
| 21 | Is adequate medical facility provided with bed, medical equipment’s, first aid items, waste bin for medical waste etc.? |  |  |  |  |
| 23 | Are food preparation areas being clean and fit for the purpose? |  |  |  |  |
| 24 | Are cooks, cleaners and servers trained on personal hygiene, nutrition, food handling and kitchen safety? |  |  |  |  |
| 25 | Is the practice of withholding workers’ ID papers e.g. ID cards, passport prohibited? |  |  |  |  |
| 26 | Is freedom of association expressly respected? |  |  |  |  |
| 27 | Are workers made aware of their rights and obligations and provided with a copy of the accommodations’ internal rules, procedures and sanction mechanisms and grievance redress mechanism in a language or through a media they understand? |  |  |  |  |
| 28 | Where appropriate, are renting arrangements and regulations clearly included in workers’ employment contracts or legit documents that workers are provided with adequate information? |  |  |  |  |
| 29 | Are food and other services provided for free or reasonably priced, that is, not above the local market price? |  |  |  |  |

Inspector’s/ Auditor’s Remarks:

Verified By: ___________________________

Date: ___________________________

#### Appendix 4- Residential log

| No. | Name of Occupant | Nationality | Resident’s ID (indicating date of birth) | Phone contact | Position | Date of moving in | Signature of Occupant |
| --- | --- | --- | --- | --- | --- | --- | --- |